Docuveil: Project Status Report

Personal Document Integrity & Consistency. Status as of 27 October 2026.

# 1. What the project is

A Flutter app (Windows and Android) that keeps a person’s important documents organized and safe, plus one researched engine: owner-side, field-level checking of personal documents. The engine answers two questions an ordinary person cannot currently answer: has this document been changed, and exactly how; and do my documents agree with each other before I apply for something.

Contributions in order of strength: (1) field-level tamper detection with a harmless/tamper verdict, (2) owner-side cross-document consistency audit with Indian naming rules, (3) private cross-device sync with keyed fingerprints, (4) availability-aware alert urgency, (5) a synthetic benchmark dataset. The source of truth is docs/research/text/final-research-plan.txt.

# 2. What is built

| Part | Where | State |
| --- | --- | --- |
| Engine (pure Dart) | packages/engine/ | Tamper compare, Indian name rules, consistency audit with fix advice, availability score, HMAC-SHA256 keyed fingerprints. 25 tests pass. |
| Dataset generator | dataset/generate.py | Synthetic people with tampered, harmless and audit-mismatch cases. Standard library only. |
| Evaluation script | packages/engine/bin/evaluate.dart | Scores the engine against plain SHA-256 and a generic Jaro-Winkler baseline. |
| Relay server | server/ | FastAPI relay for keyed fingerprints. In-memory store; 4 tests pass. PostgreSQL store not yet written. |
| App audit screen | app/ (branch app/audit-wiring) | Builds its table and fix steps from the engine over a SQLite vault with a synthetic demo person. Not yet merged. |
| On-device storage | app/lib/data/ | SQLite vault, loaded at start-up. Not encrypted yet. |

# 3. Early evaluation result and its limit

On the generated data, the engine flags tampered files with no misses and no false alarms on harmless changes. Plain SHA-256 flags every changed file, and a generic name-similarity baseline scores far lower on the audit (about 23% precision).

These numbers are NOT paper results. The generator and the engine were written together, so they agree by construction. An earlier run showed 90% recall, and the cause was a flaw in the generator (it appended an "X" to gender values), not in the engine. The paper needs harder cases designed independently of the engine, plus real OCR noise.

# 4. Open pull requests

| PR | Purpose | Action needed |
| --- | --- | --- |
| #3 | Fixes .gitignore: the rule models/ also ignored app/lib/models, so main does not compile for anyone who clones it. | Merge, then push app/lib/models from the PC that has it. |
| #2 | Engine, dataset generator, relay server skeleton, work split docs. | Review and merge. |
| (next) | Branch app/audit-wiring: audit screen on the engine and SQLite vault. | PR after #2 and #3 are merged. |

# 5. How to run

cd packages/engine && dart pub get && dart test

py -3.12 dataset/generate.py --people 50 --seed 1 --out dataset/generated

cd packages/engine && dart run bin/evaluate.dart ../../dataset/generated

cd server && py -3.12 -m venv .venv && .venv\Scripts\pip install -r requirements.txt && .venv\Scripts\python -m pytest

Use Python 3.12 for ML and OCR work (3.14 may lack wheels). Keep virtual environments, datasets and model weights out of git.

# 6. Work split

- Track A, app (Flutter, local sessions): app/. Wire screens to real data, encrypted SQLite, PIN lock, file picker, OCR, reminders, YARA/oletools scan, ransomware decoys.

- Track B, engine (pure Dart): packages/engine/.

- Track C, data and server (Python): dataset/, server/, experiments/, paper/.

One owner per folder. Work on <track>/<topic> branches and merge by pull request, never straight to main. Details: docs/WORK_SPLIT.md.

# 7. Remaining work

- Merge PR #3 and #2; push app/lib/models; open the audit-wiring PR.

- Wire the other screens (Changed, Home, Papers, Alerts) to real data; the fix-steps checklist is still static.

- Encrypt the SQLite vault (SQLCipher or equivalent, key held in the device keystore) and connect the PIN lock.

- Install Tesseract and PostgreSQL; add OCR and field extraction for the 5 document types.

- PostgreSQL store for the relay server; cross-device latency and privacy tests.

- Basic security layer: YARA/oletools scan, ransomware decoys, expiry reminders.

- Harder, independent benchmark cases with OCR noise; more baselines.

- The 10 to 15 user ranking study for the availability score (weights are a first guess).

- Paper: related work, verify every reference against the publisher page, one manual Google Scholar pass by the guide.

# 8. Rules to keep

- Synthetic data only. Never use real Aadhaar, PAN or passport documents.

- Do not claim content or perceptual hashing, template comparison, two-file comparison, HMAC identifiers, decoy files, criticality alerts, or "the first Indian dataset". Say "to our knowledge".

- Every result needs a baseline.

- Limitations to state: 5 document types, 2 platforms, synthetic data only, name rules cover common Indian patterns only, the relay still sees timing and message counts.